Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book A Doctor |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Individual |
| Sprint-1 | Login | USN-2 | As a user, I can login using email and password. | 2 | High | Individual |
| Sprint-1 | Authentication | USN-3 | As a user, I can access protected pages after successful login. | 2 | High | Individual |
| Sprint-2 | Doctor Management | USN-4 | As a patient, I can view approved doctors available in the system | 2 | High | Individual |
| Sprint-2 | Appointment Booking | USN-5 | As a patient, I can book appointments with doctors. | 3 | High | Individual |
| Sprint-2 | Appointment Management | USN-6 | As a patient, I can view and manage my appointments. | 2 | Medium | Individual |
| Sprint-3 | Doctor Dashboard | USN-7 | As a doctor, I can view appointment requests from patients. | 3 | High | Individual |
| Sprint-3 | Appointment Approval | USN-8 | As a doctor, I can approve or reject appointment requests. | 3 | High | Individual |
| Sprint-3 | Notifications | USN-9 | As a user, I can receive notifications regarding appointments. | 2 | Medium | Individual |
| Sprint-4 | Admin Dashboard | USN-10 | As an admin, I can view dashboard statistics. | 2 | High | Individual |
| Sprint-4 | Doctor Approval | USN-11 | As an admin, I can approve doctor applications. | 3 | High | Individual |
| Sprint-4 | User Management. | USN-12 | As an admin, I can manage users and doctors. | 3 | Medium | Individual |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 4 Days | 01 June 2026 | 04 June 2026 | 6 | 04 June 2026 |
| Sprint-2 | 7 | 4 Days | 05 June 2026 | 08 June 2026 | 7 | 08 June 2026 |
| Sprint-3 | 8 | 5 Days | 09 June 2026 | 13 June 2026 | 8 | 13 June 2026 |
| Sprint-4 | 8 | 4 Days | 14 June 2026 | 17 June 2026 | 8 | 17 June 2026 |

Velocity:

Imagine we have a 4 to 5-day sprint duration, and the velocity of the project is 7 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

AV=7/4	​

AV=1.75

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts